Agile Sprint Planning & User Story Workshop

Project 38: Intelligent Smart Port Operations and Cargo Management Platform

A Comprehensive Sprint Planning Document

# 1. Project Vision and Stakeholders

## 1.1 Project Vision

To build an intelligent, AI- and IoT-enabled Smart Port Operations and Cargo Management Platform that gives port authorities real-time visibility into cargo and vessel movement, optimizes berth allocation, predicts and mitigates cargo handling delays, and automates logistics documentation. The platform will reduce turnaround time and operational costs while improving cargo security, warehouse coordination, and overall port productivity, positioning the port as a transparent, data-driven, and globally competitive logistics hub.

## 1.2 Project Objectives

- Monitor cargo movement across the port in real time using IoT devices, RFID, and GPS.

- Optimize berth allocation and vessel scheduling to reduce vessel waiting time.

- Predict cargo handling delays using AI/ML models trained on historical and live operational data.

- Automate logistics documentation, including manifests, customs forms, and clearance paperwork.

- Improve coordination between warehouses, terminals, and inland transport.

- Generate real-time operational performance dashboards and reports for decision-making.

- Enhance cargo security through anomaly detection and access control.

- Increase overall port operational efficiency, throughput, and customer service quality.

## 1.3 Key Stakeholders

| Stakeholder | Role | Interest / Involvement |
| --- | --- | --- |
| Port Authority / Operations Manager | Product Owner | Owns overall port efficiency goals; approves backlog priorities and sprint outcomes. |
| Vessel Operators / Shipping Lines | Primary External User | Require accurate, timely berth allocation and scheduling updates. |
| Cargo Owners / Freight Forwarders | Primary External User | Need real-time cargo visibility and simplified documentation submission. |
| Customs & Regulatory Authorities | Compliance Stakeholder | Require accurate, validated, and auditable documentation for clearance. |
| Terminal / Warehouse Operators | Internal Operational User | Coordinate storage allocation and cargo dispatch based on system data. |
| Truck / Rail Transport Operators | Internal Operational User | Coordinate inland pickup and delivery schedules with port operations. |
| Port Security Personnel | Internal Operational User | Monitor cargo for theft, tampering, or unauthorized access. |
| Operations Analysts / Planners | Internal Operational User | Use dashboards and reports to plan resources and analyze trends. |
| Development / Scrum Team | Delivery Team | Designs, builds, tests, and delivers the platform incrementally. |
| Scrum Master | Process Facilitator | Facilitates ceremonies, removes impediments, ensures Agile practices are followed. |

# 2. Epics and User Stories

The problem statement has been decomposed into seven Epics, each capturing a major functional capability of the platform. Each Epic is broken down into well-structured User Stories following the standard format: “As a <user>, I want <feature>, so that <benefit>.”

## Epic 1: Real-Time Cargo Tracking

Epic Goal: Enable end-to-end visibility of cargo as it moves through the port using IoT, RFID, and GPS.

- US-01 — As a terminal operator, I want to track cargo location in real time using IoT/RFID sensors, so that I can monitor movement and reduce misplacement.

- US-02 — As a cargo owner, I want to view the live status of my shipment on a web dashboard, so that I can plan pickup or onward delivery accordingly.

- US-03 — As a port operations manager, I want automated alerts when cargo is stalled at a checkpoint beyond a threshold time, so that I can take corrective action quickly.

## Epic 2: Berth and Vessel Scheduling Optimization

Epic Goal: Optimize allocation of berths and scheduling of vessels to minimize waiting time and maximize utilization.

- US-04 — As a port operations manager, I want the system to automatically allocate berths based on vessel size, cargo type, and arrival time, so that berth utilization is optimized.

- US-05 — As a vessel operator, I want to receive real-time updates on my assigned berth slot, so that I can plan arrival and departure accurately.

- US-06 — As a scheduling coordinator, I want to dynamically reschedule berth allocations when conflicts arise, so that vessel waiting time is minimized.

## Epic 3: AI-Based Cargo Delay Prediction

Epic Goal: Use predictive analytics to anticipate cargo handling delays before they occur.

- US-07 — As an operations planner, I want the system to predict potential cargo handling delays using historical and real-time data, so that I can proactively reallocate resources.

- US-08 — As a port operations manager, I want a predictive dashboard showing a delay-risk score for each shipment, so that I can prioritize high-risk cargo.

## Epic 4: Automated Logistics Documentation

Epic Goal: Digitize and automate generation, validation, and tracking of cargo and customs documentation.

- US-09 — As a customs officer, I want cargo documentation (manifests, customs forms) to be automatically generated and validated, so that clearance time is reduced.

- US-10 — As a freight forwarder, I want to digitally submit and track shipping documents through the platform, so that I avoid manual paperwork delays.

- US-11 — As a compliance officer, I want the system to flag missing or inconsistent documentation, so that regulatory violations are prevented.

## Epic 5: Warehouse Coordination

Epic Goal: Improve coordination between cargo movement and warehouse storage/dispatch operations.

- US-12 — As a warehouse manager, I want real-time visibility of incoming and outgoing cargo, so that I can allocate storage space efficiently.

- US-13 — As a warehouse staff member, I want automated notifications when cargo is ready for storage or dispatch, so that handling delays are minimized.

## Epic 6: Operational Performance Dashboards and Reporting

Epic Goal: Provide data-driven visibility into port performance to support strategic decision-making.

- US-14 — As a port authority executive, I want access to operational performance reports (turnaround time, throughput, delays), so that I can make data-driven decisions.

- US-15 — As an operations analyst, I want to generate customizable reports filtered by date range, cargo type, or vessel, so that I can analyze performance trends.

## Epic 7: Cargo Security and Access Control

Epic Goal: Protect cargo and sensitive operational data from theft, tampering, and unauthorized access.

- US-16 — As a port security officer, I want real-time monitoring of cargo movement with anomaly detection, so that theft or tampering attempts are identified immediately.

- US-17 — As a system administrator, I want role-based access control for sensitive cargo and documentation data, so that data security and privacy are maintained.

# 3. Acceptance Criteria

Acceptance criteria for the selected high-priority user stories are defined below using the Given–When–Then format to ensure clarity, testability, and alignment with each story's intent.

### US-01: Real-time cargo tracking via IoT/RFID

Scenario 1 — Given cargo tagged with an active RFID/IoT sensor enters the port premises; When the sensor transmits its location data to the platform; Then the system updates the cargo's location on the tracking dashboard within 5 seconds.

Scenario 2 — Given a tracked cargo unit passes a designated checkpoint; When the checkpoint scanner detects the RFID tag; Then the system logs a timestamped movement event against that cargo's unique ID.

### US-04: Automated berth allocation

Scenario 1 — Given a vessel's arrival details (size, cargo type, ETA) have been submitted; When the scheduling engine runs the berth allocation algorithm; Then the system assigns the vessel to the most suitable available berth and displays the allocation to the operations manager.

Scenario 2 — Given two vessels have overlapping berth requests; When the allocation engine detects a conflict; Then the system flags the conflict and proposes an alternative berth or time slot.

### US-07: AI-based delay prediction

Scenario 1 — Given historical and live operational data for a shipment is available; When the prediction model processes the data; Then the system displays a delay-risk score and estimated delay duration on the operations dashboard.

Scenario 2 — Given a shipment's delay-risk score exceeds the defined high-risk threshold; When the score is calculated; Then the system automatically notifies the operations planner.

### US-09: Automated documentation generation and validation

Scenario 1 — Given cargo and shipment details have been entered into the system; When the customs officer requests document generation; Then the system auto-generates the manifest and customs forms pre-filled with validated data.

Scenario 2 — Given a generated document is missing a mandatory field; When the validation check runs; Then the system rejects submission and highlights the missing field to the user.

### US-12: Warehouse cargo visibility

Scenario 1 — Given cargo is en route to a warehouse for storage; When the cargo's estimated arrival time is calculated; Then the system displays the incoming cargo on the warehouse manager's dashboard with allocated storage capacity.

### US-14: Operational performance reporting

Scenario 1 — Given operational data for a selected time period exists in the system; When the executive requests a performance report; Then the system generates a report showing turnaround time, throughput, and delay metrics within 10 seconds.

### US-16: Cargo security anomaly detection

Scenario 1 — Given a cargo unit's tracked movement deviates from its expected route or schedule; When the anomaly detection engine evaluates the deviation; Then the system raises a real-time security alert to port security personnel.

# 4. Product Backlog Prioritization

The backlog is prioritized using a combination of business value, customer/operational need, and technical dependency between stories. High-priority items form the Minimum Viable Product (MVP) and directly address the platform's core objectives (real-time visibility, scheduling efficiency, delay prediction, and documentation automation). Medium-priority items extend and enrich the MVP, while low-priority items are refinements or dependent enhancements planned for later sprints.

| Story ID | User Story (Summary) | Priority | Justification |
| --- | --- | --- | --- |
| US-01 | Real-time cargo tracking (IoT/RFID) | High | Core visibility feature; foundation for tracking, security, and delay prediction. |
| US-04 | Automated berth allocation | High | Directly reduces vessel waiting time; high business value and stakeholder demand. |
| US-07 | AI-based delay prediction | High | Key differentiator; enables proactive operations, depends on tracking data (US-01). |
| US-09 | Automated documentation generation & validation | High | Reduces clearance time significantly; strong customer/customs pain point. |
| US-14 | Operational performance reports | High | Needed early for stakeholder visibility into platform value and ROI. |
| US-02 | Live shipment status for cargo owners | Medium | Improves customer experience; depends on US-01 being functional first. |
| US-03 | Automated delay alerts at checkpoints | Medium | Adds operational value once base tracking (US-01) is stable. |
| US-05 | Real-time berth slot updates for vessel operators | Medium | Depends on US-04; improves external stakeholder communication. |
| US-10 | Digital document submission for freight forwarders | Medium | Extends documentation Epic; dependent on US-09 core engine. |
| US-12 | Warehouse cargo visibility | Medium | Improves storage efficiency; moderate dependency on tracking data. |
| US-16 | Cargo security anomaly detection | Medium | Important but dependent on stable tracking data from US-01. |
| US-06 | Dynamic berth rescheduling on conflict | Low | Enhancement to US-04; needed after core allocation logic is stable. |
| US-08 | Delay-risk score dashboard | Low | Builds on US-07 prediction engine; refinement rather than core function. |
| US-11 | Missing/inconsistent documentation flags | Low | Validation enhancement to US-09; improves accuracy over time. |
| US-13 | Warehouse dispatch/storage notifications | Low | Convenience feature building on US-12. |
| US-15 | Customizable analytical reports | Low | Enhancement to US-14 for deeper analysis, not essential for MVP. |
| US-17 | Role-based access control | Low | Important for security maturity but not blocking for MVP functionality. |

# 5. Sprint Backlog Planning — Sprint 1

The five High-priority user stories from the product backlog are selected for Sprint 1, forming the platform's MVP: real-time tracking, berth allocation, delay prediction, automated documentation, and performance reporting. Each story is broken down into actionable development tasks below.

### US-01 — Development Tasks

- Design IoT/RFID data ingestion schema

- Integrate sensor data feed (simulated device stream)

- Build real-time location update service

- Develop cargo tracking dashboard UI

- Write unit and integration tests for tracking service

### US-04 — Development Tasks

- Design berth allocation algorithm (rule-based/optimization)

- Build vessel intake form (size, cargo type, ETA)

- Implement berth allocation engine

- Develop allocation results view for operations manager

- Test allocation logic against sample vessel dataset

### US-07 — Development Tasks

- Collect and prepare historical cargo handling dataset

- Train baseline delay-prediction model

- Build API endpoint to serve delay-risk scores

- Integrate risk score into operations dashboard

- Validate model accuracy against test data

### US-09 — Development Tasks

- Define manifest/customs form templates

- Build document auto-generation service

- Implement field-level validation rules

- Create document review/approval UI for customs officer

- Test generation and validation against sample shipments

### US-14 — Development Tasks

- Define key performance metrics (turnaround time, throughput, delays)

- Build data aggregation pipeline for reports

- Design report generation UI

- Implement export functionality (PDF/CSV)

- Test report accuracy against source data

# 6. Story Point Estimation Using Story Points

Story points are estimated using Planning Poker with the Fibonacci sequence (1, 2, 3, 5, 8, 13, 21…), where the team collectively estimates relative effort, complexity, and uncertainty for each story rather than absolute time.

| Story ID | User Story (Summary) | Story Points | Justification |
| --- | --- | --- | --- |
| US-01 | Real-time cargo tracking (IoT/RFID) | 8 | Requires new sensor-integration pipeline, real-time data handling, and a new dashboard UI — moderate-to-high complexity and some technical uncertainty. |
| US-04 | Automated berth allocation | 8 | Involves designing and implementing an allocation/optimization algorithm plus conflict handling — significant logic complexity. |
| US-07 | AI-based delay prediction | 13 | Requires data preparation, model training/validation, and API integration — highest uncertainty and effort of the sprint. |
| US-09 | Automated documentation generation & validation | 8 | Multiple document templates and validation rules; moderate complexity with clear requirements. |
| US-14 | Operational performance reports | 5 | Well-understood reporting requirements with established data sources; lower technical risk. |

Total Sprint 1 Capacity: 42 Story Points

Estimates were derived through Planning Poker: each team member independently proposed a Fibonacci value based on complexity, effort, and risk; discrepancies were discussed and re-voted until consensus was reached. US-07 received the highest estimate due to the inherent uncertainty of AI model development, while US-14 received the lowest as it relies on well-defined, already-available operational data.

# 7. Sprint Goal and Expected Deliverables

## 7.1 Sprint Goal

By the end of Sprint 1, deliver a working MVP of the Smart Port Operations platform that provides real-time cargo tracking, automated berth allocation, AI-based delay-risk prediction, automated cargo documentation, and operational performance reporting — giving the port authority end-to-end visibility and measurable efficiency gains for a pilot subset of vessels and cargo.

## 7.2 Expected Sprint Deliverables

- Functional cargo tracking module with live location updates on a dashboard (IoT/RFID-based).

- Automated berth allocation engine that assigns vessels to berths based on defined rules and flags conflicts.

- Baseline AI delay-prediction model integrated into the dashboard, showing risk scores per shipment.

- Document automation module capable of generating and validating manifests and customs forms.

- Operational performance report generator covering turnaround time, throughput, and delay metrics.

- Test cases and validation results demonstrating each delivered feature meets its acceptance criteria.

- A Sprint Review demo showcasing the integrated MVP to the Product Owner and key stakeholders.

## 7.3 Definition of Done

- Code is developed, peer-reviewed, and merged to the main branch.

- All acceptance criteria for the story are met and verified through testing.

- Feature is integrated and demonstrable in the sprint review environment.

- Relevant documentation (technical/user) is updated.

- No critical or high-severity defects remain open.